## Slide 1
Resolve IT Smart Grievance and Feedback Management System R.S.DIKSHA

## Slide 2: Resolve IT Smart Grievance and Feedback Management System
PROCESS ONE: USER REGISTRATION AND LOGIN SYSTEM
PROCESS two: GRIEVANCES SELECTION AND SUBMISSION
PROCESS three: Complaint submission page
PROCESS four: Complaint transfer to respective departments
PROCESS five: RESOLVING THE COMPLAINT
PROCESS six: COLLECTING FEEDBACK

## Slide 3: OBJECTIVE
THE OBJECTIVE OF THE PROJECT
A dedicated grievances and feedback management system for machinery buyers becomes essential to ensure timely support, transparent communication, and improved customer experience. Building a Smart Grievances System for a Company that works on Machineries for various Offices, Vehicles, Homes and Industries are quite challenging to manage where a feedback system would help it be more organized.

## Slide 4: TOOLS AND TECH STACK USED IN PROJECT
LANGUAGES IN FRONTEND :
Html, CSS, JAVASCRIPT
BACKEND:
JAVA SPRINGBOOT
For designing:
ADOBE EXPRESS
FOR UI/UX DESIGN:
CANVA, FIGMA, ADOBE EXPRESS
DATABASE:
MySQL
REPOSITORY:
GIT AND GITHUB

## Slide 5: Feature Document
Feature No. | Feature | Description | Status | Further Plans
1 | User Login | Permits the user to login into their dashboard | Completed | Verification through bill id
2 | Admin Login | Allows the Admin to login into the dashboard | Completed | Creating a crew login page
3 | User Dashboard | The User can view their history and register complaints in this page | Completed | Making the page completely functional
4 | Profile and Logout Page | The user can view their profile details and logout | Completed | Adding and editing profile details
5 | Admin Dashboard | Admin views and allocates to departments | Completed | Making a working page

## Slide 6: Feature Document for Sprint 2
Feature No. | Feature | Description | Status | Further Plans
1 | Database using MySQL | Designed and created MySQL tables for users, complaints and admin & feedback | Completed | Might Require Improvisation in future
2 | Backend codes | Core backend layers including Controllers, Services, DAOs, Models | Completed | Improve performance
3 | Setting Up of the Backend | Configured Spring Boot project structure & dependencies | Completed | Add more features
4 | Authentication and Authorization | Secure login for User and Admin roles | Completed | Role-based restrictions for staff
5 | JWT Token Generation | Added JWT-based authentication to generate secure access tokens | Completed | Implement refresh tokens

## Slide 7: Sprint Analysis and Requirements
DATABASE USING MYSQL
Designed and created MySQL tables for users, complaints and admin & feedback
BACKEND STRUCTURE
Configured Spring Boot project structure & dependencies
AUTHORIZATION
Secure login for User and Admin roles
BACKEND CODES USING JAVA
Core backend layers including Controllers, Services, DAOs, Models
TOKEN GENERATION
Added JWT-based authentication to generate secure access tokens
VERIFICATION USING POSTMAN
Using postman for ensuring the access

## Slide 8: The tasks for the Sprint 3 coming up
A fully functional STAFF DASHBOARD
Page for selecting the type of grievances
Submit page for feedback and complaints
ADDING A STAFF ANALYSIS IN FORM OF VISUAL REPRESENTATION
Backend integration WITH FRONTEND
IMPROVE BACKEND CODE QUALITY

## Slide 9: DAY WISE WORK
UNDERSTANDING THE WORKING OF SQL WORKBENCH
DAY 15-17
Backend in vs code (which didn’t work)
DAY 19
DATABASE CREATION
DAY 18
Backend using IntelliJ
DAY 20
Understanding the working and folders with code
DAY 21
Writing code
DAY 23
Writing codes for backend
DAY 22
Coding for the backend
DAY 24

## Slide 10: Frontend Screenshots

## Slide 11: Admin Login

## Slide 12: User Dashboard

## Slide 13: Profile Page

## Slide 14: Backend in VS Code

## Slide 15: Spring Initializer

## Slide 16: Backend architecture

## Slide 17: Authentication Controller

## Slide 18: Complaint Model

## Slide 19: Complaint Model

## Slide 20: DATABASE SCHEMA

## Slide 21: THE COMPLAINT TABLE

## Slide 22: Backend in Intelli IJ

## Slide 23: Dependencies

## Slide 24: The real Magic

## Slide 25: Automatic Magic

## Slide 26
Testing the working of the BACKEND

## Slide 27: System Application

## Slide 28: Run the code

## Slide 29: Postman

## Slide 30: Admin Authorization

## Slide 31
GITHUB

## Slide 32: Git hub for Frontend

## Slide 33: Git hub Sprint 1

## Slide 34: Folder Wise Organized

## Slide 35: Files in resolveIT

## Slide 36: Files Structure